Project Implementation Plan

# Project Overview

This document outlines the implementation plan for the Workshop Document Processor project. The project aims to deliver a production-ready system by October 17, 2025.

## Project Timeline

|  |  |  |  |
| --- | --- | --- | --- |
| Phase | Tasks | Duration | Status |
| Planning | Requirements gathering, Architecture design | 3 days | Complete |
| Development | Core features implementation | 7 days | Complete |
| Testing | Integration and load testing | 2 days | In Progress |
| Deployment | Production deployment and monitoring | 1 day | Pending |

## Resource Allocation

The following table shows resource allocation across team members:

|  |  |  |
| --- | --- | --- |
| Team Member | Role | Allocation % |
| Alice Johnson | Product Manager | 50% |
| Bob Smith | Lead Developer | 100% |
| Carol Davis | QA Engineer | 75% |
| David Lee | DevOps Engineer | 60% |